Meeting Notes
Date: September 18, 2023
Time: 10:00 AM - 11:30 AM
Location: Virtual Meeting via Zoom

Attendees:
- John Smith (CEO)
- Sarah Davis (CTO)
- Michael Johnson (COO)
- Emily White (Lead Developer)
- Lisa Adams (Cloud Engineer)
- David Lee (Product Manager)

Agenda:
1. Project Updates
2. Cloud Service Scaling
3. Security Measures
4. Marketing Strategy
5. Action Items

Meeting Minutes:

1. Project Updates
   - Emily White provided an update on the development progress of our new cloud-based service. She mentioned that the development is on track, and we expect to launch the beta version within the next two months.
   - David Lee discussed the feedback received from our beta testers. He emphasized the need for improving the user interface and streamlining the user experience.

2. Cloud Service Scaling
   - Sarah Davis addressed concerns about our cloud infrastructure's scalability. She mentioned that we should consider auto-scaling options to accommodate increased demand without compromising performance. Lisa Adams will investigate suitable solutions.

3. Security Measures
   - Michael Johnson raised security concerns regarding data breaches and unauthorized access. The team discussed the importance of implementing robust security measures. Emily White suggested conducting a security audit before the beta launch.
   - Action item: Emily will coordinate with external security experts for a comprehensive security audit.

4. Marketing Strategy
   - John Smith shared updates on our marketing strategy. He highlighted the importance of creating engaging content to build brand awareness and attract potential users.
   - The team discussed the need for a strong social media presence and content calendar to ensure consistent outreach.

5. Action Items
   - Lisa Adams will research auto-scaling solutions for our cloud infrastructure and present her findings at the next meeting.
   - Emily White will coordinate with external security experts for a comprehensive security audit and report back on the results.
   - David Lee will work on improving the user interface based on beta tester feedback and present the updated design at the next meeting.
   - John Smith will collaborate with the marketing team to develop a content calendar and social media strategy.

Next Meeting:
Date: October 5, 2023
Time: 10:00 AM - 11:30 AM
Location: Virtual Meeting via Zoom

Meeting Adjourned at 11:30 AM.